Here’s a concise, chronological recap of everything we did in 2025 on the Person Recognition project, from first steps to today.

March

- Mar 27 — Set project direction: local, Python-based face recognition with batch processing and a PyQt6 GUI; extend with human re-identification (ReID) for full-body. FastReID verified working; began performance/tuning plan (e.g., optimal #training images per person).

- Mar 28 — Confirmed CPU-only environment (no CUDA); adjusted expectations and perf strategy accordingly.

- Mar 29 — Designed the GUI: Settings, Run Batch Session, Interactive Identification, Add New Person; planned progress + logging in-UI.

- Mar 29 — Created Knowledge Manager class for the KB (paths from settings; add/encode new person; update pickle; signal emissions). Planned “Add New Person” dialog (name + image selection via DnD/explorer).

March → April (foundational features)

- Mar 31 — Made face_threshold/body_threshold configurable in settings; batch report now includes % Unknown; refactored batch processing from recognition_gui → knowledge_manager.

- Apr 02 — Added persons_images_found/ folder + setting; PersonSearcher copies matched images there. New menu: Recognition → Search images of selected person in a directory.

- Apr 02 — Switched body ReID to Torchreid osnet_ain_x1_0; planned comparisons vs FastReID + possible fine-tuning on own dataset.

- Apr 03 — Introduced MAX_LOG_LINES to cap GUI log; auto-purge oldest in batches (~10%).

- Apr 04 — Added reminder/note in UI about face_threshold behavior; added statistics dashboard (persons/images counts, most/least images, avg per person, #encodings, pickle size).

- Apr 05 — Upgraded UnknownReviewDialog: show top-3 candidate matches (face & body) with sample images + similarity; click candidate → auto-select.

- Apr 06 — Improved review workflow: defer re-encoding until dialog finishes; queue affected persons and reencode in one batch.

- Apr 08 — Split “Reencode Person’s Images” into two threaded tools: Reencode Person and Edit Person Images (auto-reencode on change).

September (quality, tooling, and UI passes)

- Sep 20 — Kicked off batch curation to improve KB encodings; added EnhanceKBfaceImages worker calling batch_curate_kb. Investigated crash (“function has no signal message(QString)”); aligned on using log() (not message()) for worker communications; scrubbed codebase for stray .message(. Discussed whether to sort persons.json physically and how to reflect this in schema_gui.py.

- Sep 26 — SimilarPersonsDialog/QueryPersonsDialog update: roster now shows discrete fields as sortable columns + preview; added bottom boolean filter row (radio-style cumulative filters). Feedback: window too wide → decided to split filters into two rows (6 + 5 + Reset).

- Sep 27 — Built LookalikeFinder utility: SHA1 for identicals; scalable to 50k images to weed out lowest-resolution copies; runs as worker in GUI or stand-alone CLI. Fixed bracket typo; self-tests passed. Handled warnings (e.g., animated WebP), prefer PNG; integrated progress bar + richer logging.

October (search, thresholds, and bug-hunting)

- Oct 01 — Reworked _filter_by_threshold helper: mode-aware logic; in face mode treat distance as primary and convert “score” → proper similarity when only score is present; ensured downstream sees both (distance, derived score). Explored _peek_body_rows to validate body mode rows.

- Oct 09 — Iterated on local “Search Person Images”: experimented with thresholds (e.g., 0.50/0.60 too loose; 0.40/0.75 stricter but still FPs). After a patch, observed no positives on a 1k test set (lost one prior TP) → began diagnosing warnings/logs and an early “referenced before assignment” issue for first images.

- Oct 10 — Face encoding refinement pass: addressed an AttributeError and validated Torchreid output shape (e.g., (2, 512)). Tackled face_recognition_models pkg_resources deprecation warning; confirmed silencing works when warnings.filterwarnings(...) is placed first in the main script.

Current state (Oct 20, 2025)

- Architecture: PyQt6 app + Knowledge Manager; CPU-based inference.

- Face: face_recognition pipeline; thresholds configurable; review dialog supports top-3 suggestions and deferred batch re-encode.

- Body (ReID): Torchreid osnet_ain_x1_0 in place; set up for A/B vs FastReID; fine-tuning under consideration.

- Search & Curation: Local person-image search copies hits to persons_images_found/; LookalikeFinder removes dupes/low-res; large-set & worker-friendly.

- UX/Observability: Stats dashboard; capped logs; improved dialogs (Query/SimilarPersons); progress + richer logging.

- Open issues under active work:

  - Finalize threshold calibration (balance recall/precision across face/body).

  - Resolve “referenced before assignment” edge case on first images in search flow.

  - Finish two-row layout for QueryPersonsDialog filters; decide on physical sorting of persons.json.

  - Optional: animated WebP handling policy and possible body ReID fine-tuning.

Person Recognition – 2025 Functional & Technical Changelog

Scope: Development of recognition_gui and the related sources that manage the Persons Knowledge Base (KB) and the schema_gui persons database, including review dialogs, workers, and ReID backends.

Period covered: 2025-03-27 → 2025-10-20 (Europe/Rome)

Component Map

- GUI: recognition_gui.py

- KB Management: knowledge_manager.py (encodings, add/edit persons, batch ops)

- Database & Schema Tools: schema_gui.py, person_db.py (a.k.a. person.db.py), QueryPersonsDialog, SimilarPersonsDialog

- Review & Search: UnknownReviewDialog, PersonSearcher, Local Search Person Images flow

- Curation & Duplicates: LookalikeFinder utility (standalone + worker)

- ReID: FastReID (baseline), Torchreid osnet_ain_x1_0 (current default for body)

- Config: settings.json (paths, thresholds, logging, etc.)

Versioning Notes

Changelog is organized chronologically by date. Each entry is labeled by type:

- [Feature] new end-user function

- [Change] backward-compatible modification

- [Fix] bug fix

- [Refactor] internal restructuring

- [Perf] performance

- [UX] interface/interaction improvements

- [Docs] documentation/notes

- [Breaking] breaking change requiring action

Chronological Changelog

2025-03-27

- [Feature] Project direction locked: local Python face recognition with batch processing + PyQt6 GUI; plan to extend with full-body ReID. Verified FastReID path and outlined performance/tuning (optimal images/person).

- [Docs] Defined initial responsibilities split: GUI (orchestration), knowledge_manager (KB + encodings), dialogs (review/selection), ReID backends (face/body).

2025-03-28

- [Change] Environment confirmed CPU-only (no CUDA). Adjusted performance targets and batch sizes; planned defers/queues for heavy work.

2025-03-29

- [Feature] GUI menu structure drafted:

  - Settings (paths, extensions, thresholds)

  - Run Batch Session (batch processing pipeline)

  - Interactive Identification (single image)

  - Add New Person (name + curated image selection)

- [Feature] Knowledge Manager designed:

  - Learn KB paths from settings

  - Add/encode new person (folder + images → encodings → pickle)

  - Update pickle; emit signals back to GUI for progress/logging.

2025-03-31

- [Feature] Thresholds configurable via settings: face_threshold, body_threshold.

- [Feature] Batch report now includes Unknown count/percentage.

- [Refactor] Moved batch processing from recognition_gui → knowledge_manager to centralize logic and avoid duplicate imports.

2025-04-02

- [Feature] Introduced persons_images_found/ (configurable) for copying matched images during local searches.

- [Feature] New menu: Recognition → Search images of selected person in a directory. Results materialized to persons_images_found/.

- [Change] Body ReID backend switched to Torchreid osnet_ain_x1_0. Set up A/B comparison harness vs FastReID; left door open for fine-tuning on our dataset.

2025-04-03

- [Feature] Log hygiene: MAX_LOG_LINES setting to cap in-GUI logs; drops oldest entries in ~10% batches to avoid UI slowdowns.

2025-04-04

- [UX] Added reminder/note explaining face_threshold behavior (distance vs similarity nuances) in Settings/About.

- [Feature] Added Statistics panel: #persons, #images, most/least images per person, average images/person, #encodings, encodings pickle size.

2025-04-05

- [Feature] UnknownReviewDialog shows top-3 candidate matches (face + body) with sample images & similarity. Clicking a candidate selects its name automatically.

2025-04-06

- [Change] Deferred re-encode strategy: instead of re-encoding immediately when user assigns an unknown image, queue persons and re-encode once when review dialog closes (reduces thrash, improves UX).

2025-04-08

- [Feature] Split tools:

  - Reencode Person (if images changed externally)

  - Edit Person Images (add/remove images; auto-reencode on change)
Both run in worker threads.

2025-09-20

- [Feature] Batch curation: EnhanceKBfaceImages worker calling batch_curate_kb to select best face images and improve encoding quality.

- [Fix] Crash on reencode: 'function' has no signal with the signature message(QString).

  - Resolution: standardized worker communications on log() instead of message(); audited codebase for stray .message( calls.

- [Docs] Discussed physical sorting of persons.json by personName; noted potential schema/UX implications. To be decided and implemented via schema_gui.py if adopted.

2025-09-26

- [UX] QueryPersonsDialog roster enhanced:

  - Shows discrete fields as sortable columns + preview on right

  - Added bottom boolean filter row (radio-style cumulative filters)

  - Note: Window became wide; decision taken to split filters into two rows (first 6, then remaining 5 + Reset). Implementation tracked.

- [Change] person_db.py (person.db.py) housekeeping: delete_by_name, save() semantics reviewed (conditional save behavior clarified).

2025-09-27

- [Feature] LookalikeFinder utility:

  - Uses SHA1 for exact duplicates; scalable to ~50k images; supports worker mode (GUI) and stand-alone CLI.

  - Automated lowest-resolution weeding within duplicate clusters.

  - Self-tests passed on sample data.

- [Perf] Preference given to PNG over JPG when curating; RAW needs no special handling for now; warnings surfaced for animated WebP (policy pending).

- [UX] Integrated progress bar updates and richer logging from the utility into GUI.

2025-10-01

- [Change] Reworked _filter_by_threshold(rows, threshold, mode):

  - Face mode: treat distance as primary; if only score exists (legacy paths sometimes misuse score as distance 0..1), coerce to distance and derive a proper similarity for downstream sorting/visuals.

  - Body mode: validated via _peek_body_rows inspection to ensure value semantics are consistent.

2025-10-09

- [Change] Iterated on Local Search Person Images thresholds:

  - 0.50/0.60 (face/body) → too loose (many FPs)

  - 0.40/0.75 stricter yet still some FPs

  - Post-patch regression: 0 positives on 1k test set (lost prior TP). Began diagnosis.

- [Fix] Surfaced and tracked early-pipeline warning: “referenced before assignment” for first images; linked to initialization order in search flow. Fix in progress.

2025-10-10

- [Fix] Face encoding pipeline: addressed AttributeError during threading/worker signal use; validated Torchreid body output shapes (e.g., (2, 512)).

- [Fix/Docs] Deprecation warning from face_recognition_models (pkg_resources): ensured warnings.filterwarnings(...) is placed first in the main script to silence appropriately.

Functional Summary (as of 2025-10-20)

- End-to-end person management from GUI: add persons, curate images, encode faces/bodies, search local collections, review unknowns, and consolidate results.

- Search & materialize matches to persons_images_found/ for downstream review/workflows.

- Review Dialog accelerators: top-3 suggestions, one-click selection, deferred batch re-encode.

- Curation at scale with LookalikeFinder (dedupe + resolution weeding) and progress/logging integrated into GUI.

- Stats & Observability: dashboard metrics; capped logs via MAX_LOG_LINES.

Technical Highlights

- Threading model: all heavy operations run in workers; standardized log() signal; progress routed back to GUI consistently.

- Threshold semantics:

  - Face: primary metric is distance (lower better). Where legacy “score” appears, treat it as distance and also compute a normalized similarity for sorting.

  - Body (ReID): Torchreid osnet_ain_x1_0 currently default; thresholds empirically tuned (work in progress).

- Data paths & artifacts:

  - KB root (persons folders)

  - Encodings pickle (face/body)

  - persons_images_found/ (search results)

  - persons.json (or person_db.py backing store) with indices maintained

- I/O: SHA1 for exact dup detection; PNG preferred for curated samples; animated WebP flagged.

Database & Schema Notes

- Store: persons.json managed via person_db.py with save() (atomic write + reindex) and delete_by_name(); conditional save behavior reviewed.

- UI schema tools: schema_gui.py to surface fields in tabular view (QueryPersonsDialog) with sorting and boolean filters.

- Open decision: physical sort by personName to improve diffs/readability; if adopted, ensure atomic write and index refresh; update schema tools accordingly.

Breaking/Behavioral Changes

- Worker messaging: message() → log() (audit complete). Action: downstream workers/listeners must subscribe to log().

- Threshold handling in face mode now coerces legacy score to distance and back-fills a visual similarity metric. Action: any third-party consumers expecting the old semantics should adapt.

Known Issues / Open Items

- Threshold calibration (face/body): finalize recommended defaults per backend and dataset; produce ROC/PR guidance.

- Search first-image bug: “referenced before assignment” at start of local search flow — root cause: init ordering; patch pending.

- QueryPersonsDialog filters: two-row layout to reduce width — implement and test.

- Animated WebP policy: define handling (skip, first frame, or convert) and surface user option.

- Optional: Torchreid fine-tuning and FastReID A/B benchmarks; document recommended body thresholds.

Settings Additions & Changes (2025)

{

"knowledge_base_root": "D:/.../persons/",

"encodings_pickle_path": "D:/.../encodings/person_encodings.pkl",

"persons_images_found": "D:/.../persons_images_found/",

"valid_image_extensions": [".png", ".jpg", ".jpeg", ".webp", ".bmp"],

"face_threshold": 0.40,

"body_threshold": 0.75,

"MAX_LOG_LINES": 5000

}

Note: Thresholds above are illustrative defaults reflecting current experiments; see "Known Issues" for calibration work.

Migration Notes

- Ensure warnings.filterwarnings(...) is at the very top of the main entrypoint if needed to suppress third-party deprecation notices.

- Verify all workers emit log() (not message()).

- If enabling physical sort of persons.json, plan a single migration step that rewrites the file atomically and reindexes.

- After major curation runs, consider rebuilding encodings to capture upgraded image selections.

Roadmap (Next)

- Produce a Thresholds Guide with dataset-specific recommendations and a validator tool that reports FPR/TPR at candidate settings.

- Implement first-image init fix in search and add a regression test.

- Finalize two-row filter UI in QueryPersonsDialog + add quick presets (e.g., "Show only incomplete profiles").

- Decide policy for animated WebP; add optional conversion toggle in Settings.

- Publish a ReID backend comparison note (Torchreid vs FastReID) with performance, accuracy, and suggested thresholds.

Appendix: File/Module Touchpoints (2025)

- recognition_gui.py – menus, progress/logging, warnings filter placement

- knowledge_manager.py – batch ops, add/encode, deferred reencode queue, stats

- UnknownReviewDialog – top-3 candidates, deferred reencode trigger

- QueryPersonsDialog – columns + preview, boolean filters (two-row plan)

- SimilarPersonsDialog – selection UX improvements

- person_db.py – save() atomicity and indices, delete_by_name() semantics

- schema_gui.py – schema editing and (planned) physical sort controls

- PersonSearcher – local search + materialize results to persons_images_found/

- LookalikeFinder – SHA1 dedupe, resolution weeding, worker integration

- ReID adapters – FastReID (baseline), Torchreid osnet_ain_x1_0 (current default)

Status date: 2025-10-20